**Planning Logic – LearnHub**

|  |  |
| --- | --- |
| Date | 26 june.2025 |
| Team ID | LTVIP2025TMID53135 |
| Project Name | LearnHUb:Your Center For Skill Enhancement |
| Maximum Marks | 4 Marks |

This document outlines how your tasks are structured into **Epics, User Stories, Story Points, and Sprints**.

**✅ Sprint Planning for LearnHub:**

**🟦 Sprint 1**

📌 **Focus:** Authentication and User Setup

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  |  | | --- | --- | --- | --- | | **Epic** | **User Story (USN)** | **Task** | **Story Points** | | Epic 1: User Registration | USN-1 | Register with email/password | 2 | | Epic 1: User Registration | USN-2 | Confirm via Email | 1 | | Epic 1: User Registration | USN-3 | Register using Gmail | 2 | | Epic 2: User Login | USN-4 | Login with Email/Password | 2 | | Epic 3: Instructor Registration | USN-5 | Register as Instructor | 2 | | Epic 4: Role-Based Access | USN-6 | Setup student & instructor roles | 2 | |

**Total Story Points – Sprint 1 = 11**

**🟩 Sprint 2**

📌 **Focus:** Course Browsing and Enrollment

|  |  |  |  |
| --- | --- | --- | --- |
| **Epic** | **User Story (USN)** | **Task** | **Story Points** |
| Epic 5: Course Catalog | USN-7 | Browse course categories & tags | 3 |
| Epic 5: Course Catalog | USN-8 | Search courses by keyword | 2 |
| Epic 6: Course Enrollment | USN-9 | Enroll in a course | 2 |
| Epic 6: Course Enrollment | USN-10 | View enrolled courses | 2 |
| Epic 7: Dashboard | USN-11 | Display dashboard data for users | 3 |

**Total Story Points – Sprint 2 = 12**

**✅ Velocity Calculation:**

* Total Story Points: **11 + 12 = 23**
* Number of Sprints: **2**
* Velocity = **23 / 2 = 11.5 story points per sprint**